WORK BREAKDOWN STRUCTURE (WBS)

Feature Flag & Dynamic Config Manager | Problem Statement #43

# 1. Project Objective

Break the proposed Feature Flag & Dynamic Config Manager project into manageable planning, design, implementation, integration, verification, and delivery work packages. This WBS is a proposed plan; it does not claim that implementation or testing has already been completed.

# 2. WBS Hierarchy

| WBS ID | Work Package | Description |
| --- | --- | --- |
| 1.0 | Project Management & Planning | Coordinate scope, schedule, responsibilities, and progress. |
| 1.1 | Review problem statement and handout | Confirm required features, stakeholders, deliverables, and constraints. |
| 1.2 | Define project scope and assumptions | Record in-scope capabilities and open design decisions. |
| 1.3 | Plan tasks and milestones | Sequence work packages and track completion. |
| 2.0 | Requirements Engineering | Document and validate what the system must do. |
| 2.1 | Prepare functional requirements | Specify FR-001 through FR-005 with acceptance criteria. |
| 2.2 | Prepare non-functional requirements | Specify NFR-001 and NFR-002 with verification criteria. |
| 2.3 | Prepare Requirements Traceability Matrix | Map each requirement to use cases and planned verification. |
| 2.4 | Review requirements | Check clarity, consistency, testability, and relevance. |
| 3.0 | System Analysis & Design | Describe system behavior and its proposed structure. |
| 3.1 | Identify actors and use cases | Define Software Engineer, Release Manager, and Client SDK interactions. |
| 3.2 | Create UML use-case diagram | Draw system boundary, use cases, associations, include and extend. |
| 3.3 | Write use-case flow specification | Document UC-03 preconditions, postconditions, success and alternate flow. |
| 3.4 | Prepare Software Requirements Specification | Describe purpose, scope, users, interfaces, constraints, and requirements. |
| 4.0 | Implementation Planning & Development | Plan and build the platform capabilities if implementation is in scope. |
| 4.1 | Select architecture and technology | Decide components, storage, API, authentication, and SDK update approach. |
| 4.2 | Design flag data model | Define flag keys, states, targeting rules, cohorts, and environments. |
| 4.3 | Develop flag management functions | Create, view, update, and deactivate flags. |
| 4.4 | Develop evaluation and targeting | Evaluate user context and return boolean flag states. |
| 4.5 | Develop rollout and environment controls | Configure percentage rollout and environment-specific overrides. |
| 4.6 | Develop SDK synchronization | Propagate configuration changes to connected clients. |
| 5.0 | Verification & Quality Assurance | Check requirements and system behavior against acceptance criteria. |
| 5.1 | Prepare test cases | Create tests linked to the RTM requirements. |
| 5.2 | Test flag management and unique keys | Verify CRUD behavior and duplicate-key handling. |
| 5.3 | Test targeting and percentage rollout | Verify cohort assignment and expected flag results. |
| 5.4 | Test environment isolation | Verify settings in one environment do not alter another. |
| 5.5 | Test SDK synchronization | Verify updated values propagate within the defined interval. |
| 5.6 | Benchmark performance and check access control | Measure evaluation latency and verify authorization rules. |
| 5.7 | Record defects and retest fixes | Document failures, patches, and retest outcomes. |
| 6.0 | Documentation & Submission | Package the required individual project artifacts. |
| 6.1 | Prepare README | Describe project and contents of the six submission folders. |
| 6.2 | Organize requirements and design artifacts | Store workbook, RTM, diagram, flow, SRS, and WBS. |
| 6.3 | Capture project creation evidence | Add genuine GitHub and Jira screenshots. |
| 6.4 | Capture Copilot evidence | Add generated-code screenshot or relevant repository link if used. |
| 6.5 | Prepare testing evidence | Add test details, results, patch summary, and repository link when available. |
| 6.6 | Review and submit repository | Check filenames, links, readability, and push final changes. |

# 3. Key Deliverables

Requirements workbook containing five FRs, two NFRs, and the RTM.

UML use-case diagram (editable source and PDF export).

UC-03 use-case flow specification (DOCX and PDF export).

Software Requirements Specification (DOCX and PDF export).

This Work Breakdown Structure (DOCX and PDF export).

README and genuine project-creation evidence.

Copilot evidence, if applicable, and testing artifacts when the assigned testing activity is available.

# 4. Dependencies & Notes

Requirements and use cases should be reviewed before finalizing the detailed design.

The architecture and technology choices should be made before implementation work packages are started.

Verification criteria depend on finalized design details, including the benchmark conditions for NFR-001 and the SDK synchronization interval for FR-005.

The separate software-testing-tools exercise depends on receiving the game application repository and its four test cases from the instructor; keep this item pending until provided.

Mark work packages complete only after the corresponding artifact or activity has actually been completed.